OCEAN

Personality Assessment Platform

Product Roadmap 2026

| Field | Value |
| --- | --- |
| Document Type | Product Roadmap |
| Version | 1.0 |
| Date | April 2026 |
| Status | Active |
| Owner | David Janak — Product Owner |

Portfolio Document — Product Owner Job Application

# 1. Roadmap Overview

This roadmap defines the phased development plan for the OCEAN Personality Assessment Platform, from the initial EVP through to a full-featured V2 product. Each phase is defined by clear objectives, feature sets, and success criteria.

The roadmap follows a progressive delivery model. Each phase delivers a complete, usable product — not a partial prototype. Phases are sequential but V1.1 and V1.2 development can begin in parallel after EVP stabilisation.

# 2. Phase Summary

| Phase | Name | Status | Target | Objective |
| --- | --- | --- | --- | --- |
| EVP | Earliest Viable Product | ✅ Complete | April 2026 | Core test + scoring + AI evaluation + UUID retrieval |
| V1.1 | Design & Delivery Polish | 🔵 Planned | May 2026 | Design refinement + email delivery + text quality |
| V1.2 | Enhanced Experience | 🔵 Planned | June 2026 | AI UI redesign + result dashboard + sharing |
| V2.0 | Platform Expansion | ⬜ Backlog | Q3 2026 | Auth + HR dashboard + team reports + mobile app |

# 3. EVP — Earliest Viable Product

STATUS: COMPLETE · APRIL 2026

The EVP delivers the complete core user journey: landing → form → 120-question test → scored results → AI evaluation → UUID retrieval. All 8 user stories were implemented and merged to main.

## 3.1 Features Delivered

- Landing page with hero section, value props, and CTA

- Optional user information form (name, department, email) with GDPR notice

- 120-question IPIP-NEO-PI test engine — 5 questions per page, 24 pages

- Progress bar, page navigation, Likert scale answer circles

- Server-side scoring using @alheimsins/bigfive-calculate-score

- Result page with 5 colour-coded OCEAN trait bars and facet breakdown

- UUID v4 generated and stored in Supabase (EU region)

- Copy-to-clipboard UUID with confirmation state

- Result retrieval by UUID at /results

- AI-powered personalised evaluation via Anthropic Claude Sonnet 4.6

- Responsive design — mobile 320px through desktop 1280px

## 3.2 Tech Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | Next.js 16 + TypeScript | Web framework, SSR, routing |
| Styling | Tailwind CSS | Responsive utility-first CSS |
| Database | Supabase (PostgreSQL, Zurich) | Result storage by UUID |
| AI | Anthropic Claude Sonnet 4.6 | Personalised evaluation generation |
| Hosting | Vercel | Frontend + serverless functions |
| Version Control | Git + GitHub | Source control, CI/CD |

## 3.3 EVP Success Metrics

| Metric | Result |
| --- | --- |
| All 8 User Stories implemented | ✅ Pass |
| Test engine loads 120 questions correctly | ✅ Pass |
| Results saved to Supabase database | ✅ Pass |
| UUID retrieval returns correct result | ✅ Pass |
| AI evaluation generates personalised text | ✅ Pass |
| App responsive on mobile (375px) | ✅ Pass |
| No critical security vulnerabilities | ✅ Pass (pre-launch audit pending) |

# 4. V1.1 — Design & Delivery Polish

STATUS: PLANNED · TARGET MAY 2026

V1.1 focuses on three areas: design refinement to production quality, email delivery of result IDs, and copy/text improvements across all pages. No new core features — this is a quality and completeness release.

## 4.1 Design Polish

- Refined colour system — consistent application of Neo-Bauhaus palette

- Component library consolidation — buttons, inputs, cards standardised

- Typography improvements — line-height, spacing, font-weight hierarchy

- Mobile navigation improvements

- Loading states and transitions (max 150ms)

- Page number navigation redesign on test questions

- Result page visual hierarchy improvements

## 4.2 Email Delivery (US-07)

- Resend API integration — send result UUID to user's email

- Email template design — clean, minimal, brand-consistent

- Email contains: UUID, result link, brief score summary

- Async delivery — does not block result page display

- Graceful fallback if email fails

## 4.3 Text & Copy Improvements

- Privacy policy page at /privacy with full GDPR-compliant content

- Improved question page instructions and labels

- Result page descriptions reviewed and refined

- AI evaluation prompt refinement for higher quality output

- Error messages reviewed for clarity

## 4.4 Security & Legal (Pre-Launch Requirements)

- Supabase Row Level Security (RLS) enabled on results table

- UUID input validation (format check before database query)

- API rate limiting on /api/evaluate endpoint

- GDPR consent checkbox on user form

- Legal review of privacy policy and data retention policy

# 5. V1.2 — Enhanced Experience

STATUS: PLANNED · TARGET JUNE 2026

V1.2 focuses on making the product feel premium. The AI evaluation section receives a visual redesign, and the result page becomes a richer dashboard. Sharing capabilities are introduced.

## 5.1 AI Evaluation UI Redesign

- Card-based layout for each section (Overview, Strengths, Blind Spots, Growth)

- Visual icons or indicators per section

- Progressive disclosure — expand/collapse sections

- Print-friendly version of the evaluation

- Evaluation cached in database to avoid repeat API calls

## 5.2 Enhanced Result Dashboard

- Radar chart (pentagon) as alternative to bar chart — toggle between views

- Percentile comparison to general population

- Dominant trait highlight with extended description

- Result page accessible via direct URL: /result/[uuid]

## 5.3 Sharing & Accessibility

- Open Graph meta tags for link preview when UUID URL is shared

- WCAG 2.1 AA full audit and remediation

- Keyboard navigation throughout

- Screen reader testing

# 6. V2.0 — Platform Expansion

STATUS: BACKLOG · TARGET Q3 2026

V2 transforms the product from a personal assessment tool into a platform suitable for corporate HR deployment. Authentication, team management, and analytics are the core additions.

## 6.1 Authentication & Accounts

- User registration and login (NextAuth.js / Supabase Auth)

- Two-factor authentication (2FA)

- Account dashboard — view all past results

- Self-service result deletion (GDPR right to erasure)

## 6.2 HR & Team Features

- HR Manager role — invite team members, view aggregate results

- Team report — aggregate OCEAN profile for a group

- Department filtering and comparison

- Export results to PDF or CSV

- Custom branding options for enterprise

# 7. Roadmap Visualisation

Timeline view across all phases:

| Feature Area | EVP | V1.1 | V1.2 | V2.0 |
| --- | --- | --- | --- | --- |
| Core test engine | ✅ | — | — | — |
| OCEAN scoring | ✅ | — | — | — |
| UUID system | ✅ | — | — | — |
| AI evaluation | ✅ | Improve | Redesign | — |
| Result retrieval | ✅ | — | Direct URL | — |
| Email delivery | — | ✅ | — | — |
| Design quality | Basic | ✅ Polish | ✅ Premium | — |
| Privacy / GDPR | Partial | ✅ Full | — | — |
| Security hardening | Partial | ✅ Full | — | — |
| Sharing features | — | — | ✅ | — |
| Radar chart | — | — | ✅ | — |
| Authentication | — | — | — | ✅ |
| HR Dashboard | — | — | — | ✅ |
| Mobile app | — | — | — | ✅ |
| Multi-language | — | — | — | ✅ |

# 8. Backlog Items (Not Yet Scheduled)

- A/B testing framework for landing page CTA variants

- Sentry error monitoring integration

- Analytics dashboard (privacy-preserving, no cookies)

- API for third-party integrations

- Comparison feature — compare two result UUIDs side by side

- Coaching practitioner portal — manage multiple client results

- Assessment scheduling — send test invitation links

- Webhook support for HR system integrations