OCEAN

Personality Assessment Platform

Product Roadmap 2026

Version 1.1 — Updated April 2026

| Field | Value |
| --- | --- |
| Document Type | Product Roadmap |
| Version | 1.1 |
| Date | April 2026 |
| Status | Active |
| Owner | David Janak — Product Owner |
| Supersedes | OCEAN_Roadmap_v1.0 |

Portfolio Document — Product Owner Job Application

# 1. Roadmap Overview

This roadmap defines the phased development plan for the OCEAN Personality Assessment Platform, from the initial EVP through to a full-featured V2 product. Each phase delivers a complete, usable product — not a partial prototype.

Version 1.1 of this roadmap reflects scope adjustments made after V1.1 development. Two areas previously planned for V1.1 — Text & Copy Improvements and Security & Legal — have been redistributed across V1.2 and the newly introduced V1.4 to reflect a more realistic delivery sequence and to separate concerns between basic platform hardening and full legal compliance.

Key changes in this version:

- V1.1 scope refined to Design Polish + Email Delivery + private testing release

- V1.2 expanded with multi-language support, PDF export, basic security, and user feedback integration

- V1.3 introduced as a dedicated mobile responsiveness phase

- V1.4 introduced as the legal & advanced security release before public launch

# 2. Phase Summary

| Phase | Name | Status | Target | Objective |
| --- | --- | --- | --- | --- |
| EVP | Earliest Viable Product | Complete | April 2026 | Core test + scoring + AI evaluation + UUID retrieval |
| V1.1 | Design & Private Testing | In Progress | May 2026 | Design polish + email delivery + private user testing |
| V1.2 | Enhanced Experience | Planned | June 2026 | Czech translation + PDF export + basic security + feedback |
| V1.3 | Mobile Responsiveness | Planned | July 2026 | Mobile UX testing and responsive improvements |
| V1.4 | Legal & Advanced Security | Planned | August 2026 | Privacy policy + GDPR + advanced security — ready for public launch |
| V2.0 | Platform Expansion | Backlog | Q4 2026 | Auth + HR dashboard + team reports |

# 3. EVP — Earliest Viable Product

STATUS: COMPLETE · APRIL 2026

The EVP delivers the complete core user journey: landing → form → 120-question test → scored results → AI evaluation → UUID retrieval. All 8 user stories were implemented and merged to main.

## 3.1 Features Delivered

- Landing page with hero section, value props, and CTA

- Optional user information form (name, department, email) with GDPR notice

- 120-question IPIP-NEO-PI test engine — 5 questions per page, 24 pages

- Server-side scoring using @alheimsins/bigfive-calculate-score

- Result page with 5 colour-coded OCEAN trait bars and facet breakdown

- UUID v4 generated and stored in Supabase (EU region)

- Result retrieval by UUID at /results

- AI-powered personalised evaluation via Anthropic Claude Sonnet 4.6

- Responsive design — mobile 320px through desktop 1280px

## 3.2 Tech Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | Next.js 16 + TypeScript | Web framework, SSR, routing |
| Styling | Tailwind CSS + custom CSS tokens | Responsive utility-first CSS |
| Database | Supabase (PostgreSQL, Zurich) | Result storage by UUID |
| AI | Anthropic Claude Sonnet 4.6 | Personalised evaluation generation |
| Email | Resend API | Result delivery (V1.1) |
| Hosting | Vercel | Frontend + serverless functions |
| Version Control | Git + GitHub | Source control, CI/CD |

# 4. V1.1 — Design & Private Testing

STATUS: IN PROGRESS · TARGET MAY 2026

V1.1 focuses on bringing the product to a polished, presentable state and validating it through controlled private testing before any wider release. This release introduces email delivery, completes the visual design overhaul, and gathers structured feedback from a small group of pre-selected testers.

## 4.1 Design Polish

Comprehensive visual refinement across the entire application, applying the Neo-Bauhaus design system consistently. This is not limited to mobile navigation — it covers every page and every component.

- Refined colour system — consistent application of the Neo-Bauhaus palette (bone, ink, clay, ultra, moss, solar, plum)

- Component library consolidation — buttons, inputs, cards, dividers standardised

- Typography improvements — Instrument Serif + Inter + JetBrains Mono via next/font optimisation, tightened line-height and font-weight hierarchy

- Mobile navigation improvements

- Loading states and transitions (max 150ms)

- Page number navigation redesign on test questions

- Result page visual hierarchy improvements

- Likert scale redesign with bordered cell layout and keyboard navigation (1–5)

- Trait letter typography in serif on result page — large, dimensional, with trait colour applied

## 4.2 Email Delivery (US-07)

Asynchronous email delivery of result UUIDs via the Resend API. Users who provide an email address receive a clean, brand-consistent message containing their result link and ID.

- Resend API integration — send result UUID to user’s email

- Email template design — clean, minimal, brand-consistent

- Email contains: UUID, result link, brief score summary

- Async delivery — does not block result page display

- StrictMode-safe — only the confirmed Supabase ID is sent, no duplicate emails

- Graceful fallback if email fails

## 4.3 Private Publish & Controlled Testing

Rather than launching publicly, V1.1 ships behind a private hyperlink shared with a small, pre-selected tester group. This allows real-world validation of the experience without the legal, security, and operational requirements of a public launch.

- Private deployment — accessible only via a unique unguessable hyperlink

- Tester group selected by the Product Owner (target: 5–10 individuals across different professional contexts)

- No search engine indexing (robots noindex headers)

- Internal-only feedback channel for testers (email or shared form)

- Defined private testing window before progressing to V1.2 work

## 4.4 Test Scenarios & Small-Scale AI Testing Experiment

V1.1 introduces formal user test scenarios for the selected tester group, alongside an experimental AI-assisted testing setup. The AI testing experiment is intentionally minimal — the goal is learning the workflow, not full coverage.

### 4.4.1 Human Test Scenarios

- Documented test scenarios for each user journey (first-time tester, returning user via UUID, anonymous user, user with email)

- Structured feedback form covering clarity, design, perceived trust, and AI evaluation quality

- Issue triage workflow — feedback collected and categorised before V1.2 planning

### 4.4.2 Tiny Agentic AI Testing Setup

A small, intentionally lightweight multi-agent setup for exploring AI-assisted testing. Coordinated by Claude Code in the local development environment, with smaller models acting as auxiliary testers. The objective is to gain hands-on experience with the orchestration pattern, not to produce comprehensive test coverage.

- Coordinator: Claude Code (local) — plans and supervises the test cycle

- Auxiliary tester #1: a smaller, cost-efficient ChatGPT model — generates user-flow test cases

- Auxiliary tester #2: a smaller, cost-efficient Gemini model — reviews UI behaviour and accessibility heuristics

- Output reviewed manually before any code change is acted on

- Outcome: a short internal note documenting what worked, what didn’t, and whether to expand this approach in later versions

# 5. V1.2 — Enhanced Experience

STATUS: PLANNED · TARGET JUNE 2026

V1.2 expands the product with internationalisation, document export, basic platform security, and structured incorporation of feedback from V1.1 testers. The AI evaluation receives a visual redesign and the result page becomes a richer dashboard. This release prepares the product for a wider — but still controlled — audience.

## 5.1 Czech Language Support

Adding Czech as a second supported language alongside English. The challenge is not the UI labels — it is producing scientifically faithful translations of the 120 IPIP-NEO-PI questions, where literal translation often distorts the underlying behavioural construct.

To handle this, we use a hierarchical multi-agent translation workflow with consensus validation — a pattern where one model coordinates, two models independently produce candidate translations grounded in research, and a final judging model selects or refines the result.

### 5.1.1 Translation Workflow

| Stage | Agent | Role |
| --- | --- | --- |
| 1. Coordination | Claude Sonnet 4.6 | Reads the original English item, identifies the construct it measures, and produces a translation brief specifying meaning, register, and behavioural intent |
| 2. Research + Draft A | Perplexity | Researches Czech psychological literature and produces a candidate translation grounded in published Czech personality research |
| 3. Research + Draft B | Gemini | Independently researches Czech-language conventions for behavioural self-report items and produces a second candidate translation |
| 4. Adjudication | Claude Opus 4.7 | Compares both candidates against the brief, selects the stronger translation, or sends both candidates back for another round if neither is acceptable |
| 5. Human review | Product Owner | Final sign-off; spot-checks a sample for fidelity |

This pattern is commonly described as hierarchical multi-agent translation with consensus validation, or in shorter form a coordinator–workers–judge pattern. It is a specific instance of the broader multi-agent orchestration / LLM-as-a-judge family.

### 5.1.2 Language Implementation

- Language toggle in the navigation — EN / CZ

- All UI strings, error messages, and emails localised

- All 120 questions and all trait/facet description texts localised via the workflow above

- AI evaluation prompts adapted to produce Czech output when CZ is selected

- URL strategy: language preference stored client-side, no separate locale routes (kept simple for V1.2)

## 5.2 Feedback Integration from V1.1 Testers

Structured collection and triage of feedback gathered during the V1.1 private testing window. Items become tracked work in V1.2 or are pushed to later versions.

- Consolidate all V1.1 tester feedback into a "New Issues" backlog

- Triage by severity, effort, and alignment with current roadmap

- Promote selected items into V1.2 scope; push the rest to V1.3 / V1.4 / V2 backlog as appropriate

- Document decisions transparently — portfolio artefact showing real PO triage work

## 5.3 PDF Export

Activating the Download PDF button on the result page. Users can download a clean, print-ready version of their full result — scores, descriptions, AI evaluation, and result ID.

- Server-rendered PDF generation (preserves typography and layout)

- Branded layout consistent with the on-screen result page

- Includes all five trait scores, facet breakdown, AI interpretation, and result UUID

- Filename pattern: ocean-result-[shortId].pdf

## 5.4 Basic Security

Foundational platform-level security applied across the website, server, database, and API surface. These are the baseline controls required before sharing the application beyond a small private group. Advanced legal compliance and authentication are deferred to V1.4.

- Supabase Row Level Security (RLS) policies on the results table

- Server-side input validation on every API route (UUID format, body schema, content type)

- Rate limiting on /api/evaluate, /api/email, and /api/submit (per IP, sliding window)

- Strict CORS policy — only the application origin permitted

- Security headers — Content-Security-Policy, X-Frame-Options, Referrer-Policy, Strict-Transport-Security

- Dependency hardening — npm audit clean, Dependabot enabled, exact versions pinned for scoring packages

- Secret management — all keys server-side only, never exposed to the browser bundle

- Bot mitigation — honeypot field on the optional user form; lightweight challenge on /api/evaluate if rate threshold exceeded

## 5.5 AI Evaluation UI Redesign

- Card-based layout for each section (Overview, Strengths, Blind Spots, Growth)

- Visual icons or indicators per section

- Progressive disclosure — expand/collapse sections

- Evaluation cached in database to avoid repeat API calls

## 5.6 Enhanced Result Dashboard

- Radar chart (pentagon) as alternative to bar chart — toggle between views

- Percentile comparison to general population

- Dominant trait highlight with extended description

- Result page accessible via direct URL: /result/[uuid]

# 6. V1.3 — Mobile Responsiveness

STATUS: PLANNED · TARGET JULY 2026

V1.3 is a focused release dedicated to mobile experience. While the EVP and V1.1 produced a responsive layout, V1.3 treats mobile as a first-class concern — systematically testing and improving the experience on real devices, not just emulators.

## 6.1 Mobile Audit & Improvements

- Real-device testing on iOS Safari, iOS Chrome, Android Chrome, Samsung Internet

- Touch-target audit — all interactive elements minimum 44px

- Viewport behaviour — verified across 320px (iPhone SE) up to 430px (iPhone Pro Max) and tablet 768px

- Typography scaling — readability at every breakpoint

- Test page navigation rebuilt for thumb reach (bottom-anchored controls)

- Likert scale optimised for narrow widths (vertical layout below 480px)

- Result page — trait rows reflow gracefully, score numbers remain prominent

- PDF download flow tested on mobile (browser → system share sheet)

## 6.2 Performance on Mobile

- Lighthouse mobile score target: 90+ on Performance and Accessibility

- Font subsetting verified — only the glyphs needed are shipped

- Image and asset optimisation pass

- First Contentful Paint < 1.5s on 4G

- No layout shift on font load (font-display: swap with fallback metrics)

# 7. V1.4 — Legal & Advanced Security

STATUS: PLANNED · TARGET AUGUST 2026

V1.4 is the gating release before public launch. It completes legal compliance, cookies, GDPR, and advanced security measures. After V1.4, the application is ready to be made public.

## 7.1 Legal Compliance

Full legal preparation for public launch. This goes beyond the basic GDPR notice present in earlier versions — it is a complete privacy and consent framework reviewed for production use.

- Privacy policy page at /privacy with full GDPR-compliant content

- Terms of Service page at /terms

- Cookie consent banner with granular controls (necessary / analytics / marketing) — ePrivacy + GDPR compliant

- Cookie policy page at /cookies

- GDPR consent checkbox on the user form (replacing the informational notice)

- Data retention policy — documented and enforced via scheduled deletion

- Right-to-erasure flow — user can request deletion of their result by UUID

- Right-to-access flow — user can request a JSON export of their stored data

- Data Processing record (Article 30) — internal documentation

- Legal review of all marketing claims and scientific framing

## 7.2 Advanced Security

Security measures beyond the V1.2 baseline — protections appropriate for a publicly accessible service.

- Web Application Firewall (WAF) on Vercel — OWASP rule set

- Anomaly detection on API usage — alerts on unusual patterns

- Penetration test or independent security audit before public launch

- Stricter Content Security Policy — nonce-based, no unsafe-inline

- Subresource Integrity (SRI) on all external scripts and stylesheets

- Database-level audit logging on the results table

- Rotation policy for all API keys (Anthropic, Resend, Supabase service role)

- Backup and disaster recovery procedure documented and tested

- Sentry or equivalent error monitoring with PII scrubbing

## 7.3 Pre-Public-Launch Checklist

- All risks in the Risk Register marked Closed or Accepted

- Privacy policy, Terms, and Cookies pages live

- WCAG 2.1 AA audit complete and findings remediated

- Real-device mobile testing complete (V1.3)

- Penetration test report reviewed and findings closed

- Final Product Owner sign-off

# 8. V2.0 — Platform Expansion

STATUS: BACKLOG · TARGET Q4 2026

V2 transforms the product from a personal assessment tool into a platform suitable for corporate HR deployment. Authentication, team management, and analytics are the core additions. V2 work begins only after V1.4 is shipped and the public release has stabilised.

## 8.1 Authentication & Accounts

- User registration and login (NextAuth.js / Supabase Auth)

- Two-factor authentication (2FA)

- Account dashboard — view all past results

- Self-service result deletion (GDPR right to erasure via account)

## 8.2 HR & Team Features

- HR Manager role — invite team members, view aggregate results

- Team report — aggregate OCEAN profile for a group

- Department filtering and comparison

- Custom branding options for enterprise

- Comparison feature — compare two result UUIDs side by side

# 9. Roadmap Visualisation

Cross-version timeline view of all major feature areas:

| Feature Area | EVP | V1.1 | V1.2 | V1.3 | V1.4 | V2.0 |
| --- | --- | --- | --- | --- | --- | --- |
| Core test engine | Done | — | — | — | — | — |
| OCEAN scoring | Done | — | — | — | — | — |
| UUID system | Done | — | — | — | — | — |
| AI evaluation | Done | — | Redesign | — | — | — |
| Result retrieval | Done | — | Direct URL | — | — | — |
| Email delivery | — | Done | — | — | — | — |
| Design quality | Basic | Polish | — | — | — | — |
| Private testing | — | Yes | — | — | — | — |
| AI testing experiment | — | Yes | — | — | — | — |
| Czech language | — | — | Add | — | — | — |
| PDF export | — | — | Add | — | — | — |
| Basic security | Partial | — | Yes | — | — | — |
| User feedback triage | — | — | Yes | — | — | — |
| Mobile UX | Responsive | — | — | Full | — | — |
| Privacy / GDPR | Partial | — | — | — | Full | — |
| Cookies compliance | — | — | — | — | Yes | — |
| Advanced security | — | — | — | — | Yes | — |
| Public launch | — | — | — | — | Ready | — |
| Authentication | — | — | — | — | — | Yes |
| HR dashboard | — | — | — | — | — | Yes |

# 10. Change Log — v1.0 to v1.1

Documenting what moved between versions for transparency.

| Item | Was in v1.0 | Now in v1.1 | Reason |
| --- | --- | --- | --- |
| Design Polish | V1.1 | V1.1 — expanded scope | Extended beyond mobile navigation to cover the entire visual system; full design overhaul shipped |
| Email Delivery | V1.1 | V1.1 — shipped | Delivered as planned |
| Privacy policy page | V1.1 | V1.4 | Belongs with full legal compliance, not the design polish phase |
| GDPR consent checkbox | V1.1 | V1.4 | Same — grouped with full legal compliance |
| Security & Legal (combined) | V1.1 | Split into V1.2 + V1.4 | Basic security needed earlier (V1.2); legal compliance is its own dedicated phase (V1.4) |
| RLS, rate limiting, input validation | V1.1 | V1.2 | Recategorised as basic security — needed before wider release |
| Cookies compliance | Not listed | V1.4 (new) | Added as part of full legal phase |
| Czech language | Not listed | V1.2 (new) | New scope item; uses hierarchical multi-agent translation workflow |
| PDF export | Not listed | V1.2 (new) | Button is in place from EVP — V1.2 activates it |
| Mobile responsiveness | Implicit in V1.1 | V1.3 (new dedicated phase) | Promoted to a dedicated phase — real-device testing and mobile-first improvements |
| Private testing release | Not listed | V1.1 (new) | Pre-public validation step added |
| AI testing experiment | Not listed | V1.1 (new) | Hands-on learning of multi-agent testing workflow |
| User feedback triage | Not listed | V1.2 (new) | Structured handling of V1.1 tester feedback |

Confidential — Portfolio Document · April 2026